Implementation Plan

An implementation plan is a detailed roadmap that outlines the steps, timelines, resources, and responsibilities required to successfully implement the EvalSense Faculty Evaluation System. It guides the systematic development and deployment of the system for faculty evaluation at Buenavista Community College.

Table 17

Implementation Plan of the EvalSense Faculty Evaluation System

| Phase | ACTIVITIES | PERSONS INVOLVED | Resources Needed | Expected Output |
| --- | --- | --- | --- | --- |
| 1. Planning and Design | Defined system requirements, evaluation workflow, application architecture, and database and page designs. | Researchers, Adviser, College Representatives | Laptop/PC, Internet connection, Visual Studio Code, design and diagramming tools | Approved requirements and system design. |
| 2. Environment and Database Setup | Installed project dependencies and MySQL; configured environment settings, database schema, administrator account, and sentiment model. | Researchers, System Administrator | Computer/server, Python, Flask, MySQL Server, project source code, model files | Configured application environment and initialized database. |
| 3. Software Development | Built authentication, role access, account and semester management, evaluation forms, sentiment analysis, keyword tools, dashboards, and PDF reports. | Researchers | Laptop/PC, Python, Flask, MySQL, Visual Studio Code, web browser | Functional EvalSense web application. |
| 4. Integration and Testing | Integrated the application, database, and sentiment model; checked login, evaluation limits, sentiment results, faculty status, dashboards, and reports. | Researchers, Adviser, Administrator, Test Users | Test database, test accounts, web browsers, test checklist | Integrated system with verified core workflows. |
| 5. Evaluation and Refinement | Gathered user feedback, reviewed usability and results, corrected defects, and refined labels, reports, and instructions. | Researchers, Adviser, Administrator, Student Test Users | Feedback forms, test records, application logs, computer | Reviewed and refined system. |
| 6. Deployment and Documentation | Configured the host, loaded approved records, prepared database backups, oriented users, and finalized project documentation and presentation. | Researchers, System Administrator, College Representatives, Adviser | Server/computer, MySQL, HTTPS configuration, backup storage, user guides, presentation tools | Deployed EvalSense system, oriented users, and completed documentation. |

This plan outlines the main stages for implementing EvalSense, from system design and environment preparation through software development, testing, and refinement. The final stage deploys the system, prepares users to operate it, and completes the project documentation. The schedule and resources can be adjusted to the college's needs.